DELIVERY KIT  /  EX

# Worked Delivery Example — From Decision to Evidence

An illustrative completed design chain with deliberately unexecuted acceptance.

Kit v1.0 • 16 September 2026 • Aligned to the frozen v1.4 reference architecture

Working kit, not an approved site design or deployed platform. Templates, reference examples and live evidence are separate records.

This example uses the frozen WD fixture and adds proposed kit record IDs to demonstrate handoffs between teams. It is neither a production design nor a claim that these configurations were built. Real project templates remain blank and separate.

## Section links

1. Trace one decision into engineering and evidence

2. Resource and boundary schedule

3. Forward route, return route and service permission

4. Native realization and provisioning ownership

5. Commission, qualify, prepare and activate

6. Capacity and test-resource accounting

7. Observe, recover and retire without invented results

All additional process guidance is proposed kit practice. RA/WD references identify baseline-derived architecture; K references identify external mechanism checks. No site values or approval signatures are supplied.

# 1. Trace one decision into engineering and evidence

Follow the chain from a reasoned architecture selection to a measurable infrastructure result. The same identity appears in the HLD decision, LLD schedule, build step and observation.

Baseline and related records: WD §2  •  AK §5  •  ET §4  •  IT §4

| Layer / example record | Content | Disposition |
| --- | --- | --- |
| Architecture / ADR-EX-01 | Use dedicated domain-to-edge handoffs until a shared attachment has proven connected-route, neighbour, source and return-path isolation. | Proposed selection; authority not assigned. |
| Requirement / ARCH-003, ZIP-001 | Independent zone traffic traverses the applicable qualified boundary. | Inherited baseline; target applicability/review required. |
| Engineering / NET-EX-A01O | D01O native gateway connects to EC-01 through the A01O handoff; forward and reply routes are identified. | Documentation addresses only; native support not established. |
| Implementation / STEP-EX-01 | Owning network/platform executors instantiate the accepted attachment and baseline; edge owner supplies scoped policy. | Not executed; exact site artifact still required. |
| Verification / OBS-EX-01 | W14-01 and relevant CT-003/009/023/024 observations compare actual routes and enforcement with the schedule. | NOT RUN; no observed artifacts. |
| Acceptance / GATE-EX-01 | Relevant G2 qualification and initial G4 readiness precede production G3 and valid operating authority. | NOT ISSUED; example does not grant permission. |

An accepted topology choice would not by itself prove native compatibility. If engineering selects a supported alternative, the changed boundary and evidence must return to the architecture decision owner rather than silently rewriting the intended outcome.

# 2. Resource and boundary schedule

The example selects one platform for the first campaign. Repeating it on another platform is a separate comparison, not a simultaneous three-platform deployment.

Baseline and related records: WD §3  •  WD §4  •  WD §5

| Domain / endpoint | Illustrative prefix and gateway | Boundary and owner |
| --- | --- | --- |
| D01O / processor-01 | 192.0.2.0/27; gateway .1; host .10 | Tenant-01; NG-D01O → A01O → EC-01. |
| D01R / data-01 | 192.0.2.32/27; gateway .33; host .42 | Tenant-01; NG-D01R → A01R → EC-01. |
| D02O / processor-02 | 192.0.2.64/27; gateway .65; host .74 | Tenant-02; NG-D02O → A02O → EC-02. |
| D02R / data-02 | 192.0.2.96/27; gateway .97; host .106 | Tenant-02; NG-D02R → A02R → EC-02. |
| Provider consumption | 203.0.113.128/27; SE-01 .129; SE-02 .130 | Service endpoints behind security contexts, not a shared native tenant-gateway segment. |

| Link | EC endpoint | Native gateway / service edge |
| --- | --- | --- |
| A01O · 198.51.100.0/30 | 198.51.100.1 | NG-D01O 198.51.100.2 |
| A01R · 198.51.100.4/30 | 198.51.100.5 | NG-D01R 198.51.100.6 |
| SH-01 · 198.51.100.16/30 | EC-01 198.51.100.17 | SE-01 198.51.100.18 |

All addresses are WD documentation examples. Replace them through authoritative site allocation. These link sizes and logical gateway addresses do not establish native product support or physical port counts.

Use EX_Routes4, EX_Routes6 and EX_Flows in the engineering workbook for the full inherited reference schedules. Actual site schedules occupy separate blank working sheets, preventing example values from being mistaken for allocations.

# 3. Forward route, return route and service permission

The following path shows one tenant application service and a shared resolver. Forwarding and policy are distinct.

Baseline and related records: WD §6  •  WD §7  •  NET §3

| Path segment | Illustrative next-hop decision | Separate policy obligation |
| --- | --- | --- |
| processor-01 → data-01 | NG-D01O sends 192.0.2.32/27 toward EC-01 at 198.51.100.1; EC-01 sends toward NG-D01R at .6. | F14-01 permits the selected TCP/443 service with endpoint TLS validation; other services deny. |
| data-01 → processor-01 reply | NG-D01R sends 192.0.2.0/27 toward EC-01 at .5; EC-01 sends toward NG-D01O at .2. | Stateful replies use the correct context. A new unsolicited reverse connection remains denied. |
| processor-01 → resolver | Approved resolver 203.0.113.138/32 goes from NG-D01O to EC-01, then SH-01 to SE-01. | Entitled sources may use UDP/53 and TCP/53. No broad provider-subnet permission. |
| Resolver → tenant-01 reply | The service endpoint sends tenant-01 prefixes through SE-01 .129; SE-01 returns through EC-01 .17. | Correct origin context and source identity; no tenant-02 transit through EC-01. |
| Management and other services | Not supplied by the application route; published service/admin interfaces remain separate. | No router administration, arbitrary KMS access, repository publication or provider-wide reachability. |

For actual implementation, observe connected routes and the effective forwarding table as well as declared static routes. Required route advertisements, HA next-hop ownership and service endpoint return routing belong in the LLD. A firewall downstream cannot inspect a path that has already bypassed it.

No packet has been sent by this worked example. These are intended paths and expected restrictions, not observed results.

# 4. Native realization and provisioning ownership

The architecture identifiers remain stable while the selected stack supplies native components and operation semantics.

Baseline and related records: VC §2  •  VC §3  •  VC §4  •  WD §8

| Owner / resource | Nutanix candidate | VMware/NSX or OpenStack candidate |
| --- | --- | --- |
| Platform domain routing | Separate qualified VPC/routing contexts; controlled external attachments. | NSX: independent Tier-1 and supported isolated upstream contexts. OpenStack: separate controlled Neutron routing/network scopes. |
| Mandatory endpoint policy | Qualified Flow enforcement and protected categories. | NSX: protected group/rule hierarchy. OpenStack: provider-owned effective policy and restricted mutation of ports/groups/attachments. |
| Compute / storage | Eligible AHV pools and AOS-backed data with explicit sharing and key/copy scope. | Eligible ESXi/datastore or Nova/Placement/Cinder configuration; actual co-residency and supported restore. |
| Security and services | Edge/service owners instantiate EC/SE and permitted flows; authoritative IPAM/DNS and protection owners supply their functions. | Same architectural responsibility; not assumed to be supplied by the vSphere, NSX or OpenStack provider alone. |
| Provisioning | Supported native bootstrap plus qualified resource API/provider operations. | Supported installation/lifecycle tools plus scoped Terraform/API ownership; no competing writes to controller-owned backends. |

The actual operation-coverage record must identify observe, create, update, adopt/import, replace, delete and unknown-outcome reconciliation. A candidate mechanism with only create support is not a fully managed service. The selected native commands and resource arguments remain engineering inputs.

Exact versions, licenses, hardware, gateway modes and enabled features remain unselected. In particular, verify the NSX parent mode/VRF compatibility recorded in KIT-TN-01 before accepting that candidate design.

# 5. Commission, qualify, prepare and activate

Use the gate dependency rather than assuming that numeric gate order grants chronological permission.

Baseline and related records: WD §9  •  DEL §3  •  IK §7

| Stage | Example output | Still-required evidence |
| --- | --- | --- |
| G0 / architecture | ADR-EX-01 and selected service scope; tenant/domain/placement and failure constraints. | Actual adopted decision and applicable control responsibilities. |
| P0–P1 / G1 | Restricted recovery access and foundation transport/attachment capacity. | As-built physical and management observations; accepted inventory and actual owners. |
| P2/P3 installation | Selected native platform, denied boundaries and published provider-service endpoints. | Supported artifacts, native task/configuration receipts and exact tuple. |
| Restricted P4/P5 fixture | Disposable endpoints and temporary probe; routing, isolation, service and recovery tests. | Specific test authorization; actual observations rather than designed expectations. |
| G2 / qualification | Accepted service/capability envelope for the first stack. | Applicable passing observations, approved exceptions and measured limits. |
| G4 initial / readiness | Support, custody, telemetry, incident path and required restore proof ready. | Named owner decisions and evidence supporting the offered service promise. |
| Production P4/P5 / G3 | New authorized tenant instance; current tests, controlled exposure and handover confirmation. | Current prerequisite decisions, valid operating authority and reversible activation record. |
| P6 / continuing G4 | Changes, recovery exercises, migration or retirement. | Current as-built and requalification of materially changed scope. |

STEP-EX-01 cannot be executed from this book alone. The implementation copy must name the approved site LLD, actual resources, tool artifact, executor, credential custody, expected result, stop condition and data-safe recovery step.

# 6. Capacity and test-resource accounting

Reference demand and actual deliverable capacity are different quantities. The engineering workbook separates them.

Baseline and related records: WD §11  •  QUAL §3  •  EK §6

| Reference case | Derived guest demand | Limit of the calculation |
| --- | --- | --- |
| Four permanent endpoints | 8 vCPU, 16 GiB memory and 360 GiB virtual disks. | 4 × (2 vCPU, 4 GiB, 40 GiB boot), plus two 100 GiB data disks. |
| One sequential test probe | Peak 10 vCPU, 20 GiB memory and 400 GiB virtual disks. | One extra endpoint at the same small test size; not four simultaneous probes. |
| Four simultaneous test probes | 16 vCPU, 32 GiB memory and 520 GiB virtual disks. | Alternative test execution plan only; cannot count it as the sequential plan. |
| Provider infrastructure | Additional, not quantified by the four guest VMs. | Controllers, edge/services, protection, replicas, hypervisor overhead and required reserves must be included. |
| Surviving capacity | Accepted load plus increment must fit each remaining dimension after failure and reserve. | Memory, storage, edge throughput/sessions, routes, attachments and service/API limits cannot substitute for one another. |

## MTU example

For basic VXLAN carrying an untagged inner Ethernet frame, a 1450-byte workload IP packet adds 14 + 8 + 8 + 20 bytes for inner Ethernet, VXLAN, UDP and outer IPv4: 1500 bytes of outer IP packet. With outer IPv6, use 40 rather than 20: 1520 bytes. An inner VLAN tag adds another 4 bytes. Outer link framing and actual device MTU definitions are separate.

The workbook exposes these inputs and arithmetic. Geneve options, IPsec, nested tunnels and other headers need their actual byte budget. An illustrative fit does not establish that every active and surviving path supports the selected workload MTU.

# 7. Observe, recover and retire without invented results

This example intentionally ends with evidence not supplied and activation not issued. That is the correct result for a documentation kit.

Baseline and related records: IT §4  •  IT §5  •  IT §8  •  WD §13

| Observation / record | Expected outcome | Actual result |
| --- | --- | --- |
| OBS-EX-01 · routing | Approved application and reply paths traverse EC-01; no native bypass. | NOT RUN; no target tuple or observations. |
| OBS-EX-02 · tenancy | Tenant-01 cannot use tenant-02 paths, data or administrative rights. | NOT RUN; qualified test target required. |
| OBS-EX-03 · services | Only entitled endpoints; DNS TCP/UDP and fallback operate with correct return scope. | NOT RUN; actual protocol/service configuration required. |
| OBS-EX-04 · placement | Temporary probe tests within permitted same-domain placements; restart remains eligible. | NOT RUN; approved sharing and host map required. |
| REC-EX-01 · restore | Useful consistent data, keys/catalogue and isolated target recover within the selected scope. | NOT RUN; no measured RTO/RPO. |
| RET-EX-01 · retirement | Live grants/routes removed while held copies and recovery keys remain accountable. | NOT RUN; no resource disposal performed. |
| GATE-EX-01 · activation | Design, qualification, initial readiness and current operating authority all support the delivered scope. | NOT ISSUED; no organization or individual impersonated. |

A completed project would replace these statuses with attributable execution records in IT and the implementation workbook. The historical reference remains unchanged. A supported variation may produce a different native topology while retaining the intended boundaries, resource ownership and service outcomes.

Next project action: name the accountable owners and resolve the actual site, platform tuple, boundary mechanism, service parameters and authorization process in the working templates. Those inputs are not invented to make the kit appear production-ready.