DESIGN DEVELOPMENT  /  DEL

# Delivery Map and Acceptance Gates

Architecture decisions → detailed engineering → controlled implementation → accepted operations.

Kit release v1.1 • 17 September 2026 • Parent architecture v1.4 retained

Proposed engineering development. Reference examples, site decisions, actual observations and approval remain separate.

This v1.1 delivery release adds five developed specifications to the existing architecture, engineering and implementation kits. The eight parent v1.4 documents, existing role guides/templates, workbooks and inherited requirement/test catalogues remain unchanged. This map is the current entry point; the retained documents keep their own version labels.

## Section navigation

1. Three kits, one architecture-led delivery

2. Preserve stable deliverables and explicit handoffs

3. Apply gate dependencies rather than numerical order

4. Use working records without creating duplicate truth

5. Review the design through realistic change and failure

6. Resolve the actual inputs before execution

7. Navigate the developed document family

8. Understand release scope and residual work

Basis: linked RA/WD and role-kit sections retain their original authority. The elaborations, record formats and calculations in this supplement are local proposals, not new government requirements. D-source references identify freshly checked public mechanisms, not installed compatibility. Exact source locators are in 04_Shared/development/source_reviews.csv.

# 1. Three kits, one architecture-led delivery

The architecture defines what exists and why. Engineering makes it buildable. Implementation provides actual observations and an accountable operating handoff.

Design basis and related records: RA §1  •  RA §30  •  AK §1  •  EK §1  •  IK §1

| Work | Primary question | Current developed companion |
| --- | --- | --- |
| Architecture | What service is offered, which boundaries and sharing are accepted, and what must survive or recover? | SDP develops service envelopes, alternatives, dependencies and the engineering decision contract. |
| Engineering | Which exact components, routes, policies, pools, supported mechanisms and failure budgets realize the design? | NBD develops network/boundary schedules; PBS develops native platform builds and shared handoffs. |
| Implementation | How is the accepted design commissioned, qualified, activated, maintained and retired? | QCP develops campaign observations; OPS develops dependency loss, recovery, transition and operating acceptance. |

Start with the service and physical/logical design, then choose native realizations and provisioning packages. Terraform manages supported infrastructure operations alongside native installers, lifecycle and service tooling. No custom controller, schema registry or new application architecture is required by this release.

Use one selected stack and the necessary shared foundations for first qualification. Repeat the required service outcomes on a second stack for deployment comparison, then rehearse representative data/image recovery for the separate portability claim. A simultaneous multi-stack service is an explicit additional design.

This is a reusable reference and delivery-development package. It does not contain actual site allocations, native deployment modules, executed qualification evidence or authority to operate.

Continue with: SDP §1  •  PBS §1

# 2. Preserve stable deliverables and explicit handoffs

The 27 AK/EK/IK output IDs and 194 inherited requirement records are not renumbered. New development records provide detail and navigation, not replacement requirements.

Design basis and related records: AK §8  •  EK §8  •  IK §1

| Handoff | Sender supplies | Receiver verifies |
| --- | --- | --- |
| Architecture → engineering | Service envelope, linked views, accepted sharing/boundary decisions, obligations and unresolved scope. | No contradiction or missing decision affects the intended build; each delegated engineering choice has a bounded outcome. |
| Engineering → implementation | Actual LLD, native mapping, supported tuple, configuration artifacts, interface receipts, MOP and observation plan. | No guessed address, competing writer, unsafe replacement or unsupported required operation. |
| Implementation → operations | As-built identities, actual tests, supported limits, current protection/recovery and retained obligations. | The service is supportable and recoverable; initial readiness existed before production activation. |

Carry a decision ID into its engineering schedule, native build package, assertion and evidence record. Diagrams use the same component/interface identities. Use the existing deliverables catalogue and role workbooks as working records; the new development register points to the supporting detail.

A handoff passes the minimum facts needed to consume a service: identities, permitted use, limits, support, acceptance revision and remaining restrictions. It does not transfer unrestricted credentials or change configuration ownership. Both producer and consumer must acknowledge the dependency.

Continue with: SDP §6  •  NBD §6  •  PBS §8  •  PBS §9

# 3. Apply gate dependencies rather than numerical order

G0–G4 remain the parent’s acceptance identifiers. They are not a simple chronological ladder: applicable G4 initial readiness precedes G3 production activation.

Design basis and related records: WD §9  •  QUAL §5

| Decision | Required preceding condition | What it does not authorize |
| --- | --- | --- |
| G0: design adoption | Accepted scope and design decisions. | Does not itself authorize a build or production operation. |
| G1: foundation acceptance | G0 for affected scope; actual trusted access and transport evidence. | API reachability is not complete commissioning. |
| Restricted fixture permission | G1 and safeguarded installed candidate resources; authorized test scope. | Does not permit production data or claim platform qualification. |
| G2: platform/service qualification | Applicable single-stack observations, supported tuple and actual limits. | Does not automatically grant operational or security authorization. |
| G4 initial: readiness | Relevant qualified service; required owners, protection and recovery evidence. | Cannot be deferred until after the service promise is activated. |
| G3: production activation | G0/G1/G2, applicable G4 initial, current tenant evidence and valid authority. | Neither a workbook nor tool exit code grants this decision. |
| G4 continuing: reacceptance | Activated scope, approved cadence and material-change triggers. | Historical evidence does not validate a changed topology. |

Resolve service-level qualification and workload-specific acceptance at their actual scopes. Controlled preproduction validation can build the evidence needed for readiness without creating a circular requirement for an already active production service. Record that permission separately and restrict the fixture accordingly.

The gate record identifies the actual approver, scope, evidence and conditions. Missing or blocked evidence remains visible; changing a cell status cannot create the authority or control it references.

Continue with: QCP §1  •  QCP §8  •  OPS §8

# 4. Use working records without creating duplicate truth

Reference documents, examples, live site records and observed evidence serve different purposes. Keep their ownership clear.

Design basis and related records: RA §28  •  WD §13  •  IT §4

| Material | Version / role | How to use it |
| --- | --- | --- |
| 05_Reference_v1_4 | Eight frozen parent documents and reference registers. | Read and cite; record variations separately. |
| Original role guides and templates | Retained v1.0 material; active within this v1.1 kit. | Complete HLD, LLD and MOP/test/handover records for a named project. |
| Three workbooks | Retained unchanged; project registers/calculators with labelled examples. | Enter actual values/evidence; no new formula or measurement validation is claimed in this release. |
| Five developed specifications | New v1.1 SDP, NBD, PBS, QCP and OPS. | Use worked reasoning, native build specifications and observation/operating records to complete the role outputs. |
| Development CSVs | New navigation, proposed treatment, observation and calculation records. | Reference snapshots; do not treat expected results or open decisions as actual evidence. |
| Quality and build source | Prior v1.0 checks separated from current v1.1 document checks. | Rebuild developed documents and run current structural checks; neither set qualifies infrastructure. |

The existing workbook and project change system remain the chosen sources for real implementation status. New record fields identify what must be entered; they are not an automated approval mechanism. Preserve actual observation, not-run, blocked and approved not-applicable as distinct dispositions.

Source handling: parent-derived architecture is linked by document/section. New worked elaborations are local proposals. D01–D08 identify mechanism references checked for this release, not a selected product tuple.

Continue with: QCP §6

# 5. Review the design through realistic change and failure

Cross-discipline review should expose the assumptions a build would otherwise discover late.

Design basis and related records: AK §7  •  EK §8  •  IK §8

| Walkthrough | Challenge to demonstrate | Resulting record |
| --- | --- | --- |
| Service and sharing | Explain the offer, excluded capabilities and the consequences of one unavailable shared dependency. | HLD decision and service-envelope disposition. |
| Network and data | Walk F14-01 forward/reply, shared DNS replies, one denied route and one virtual-disk access. | Native mapping, route/policy schedule and control-location evidence plan. |
| Build and interruption | Explain which owner can create, update, adopt, replace or retire each resource, including a late native task. | Operation matrix, MOP stopping points and data-safe recovery. |
| Qualification | Show a healthy control, one meaningful failure and an independently reviewable artifact. | Campaign scope, assertion coverage, defect and retest plan. |
| Readiness and lifecycle | Recover a known dataset and explain cutover, return after new writes and retained-copy disposal. | Initial readiness, operating acceptance and P6 obligations. |

A design change needs impact review across linked views, schedules, native artifacts, test observations, service promises and deployed scopes. Reuse prior evidence only when its scope and freshness remain valid. A change to the source document alone does not alter a running environment.

Each review yields an accepted disposition or an assigned blocker with owner, gate and evidence needed for closure. Do not use document length, test counts or the absence of schema errors as proof of architectural completeness.

Continue with: SDP §3  •  QCP §6  •  OPS §3

# 6. Resolve the actual inputs before execution

The kit develops the method and expected infrastructure outcomes. Actual site facts remain the responsibility of the named project and infrastructure owners.

Design basis and related records: GM §4  •  WD §14  •  ET §1

| Required input | Responsible role | Dependent decision |
| --- | --- | --- |
| Site, cells and physical dependencies | Site/facility/platform owners. | Actual inventory, power/rack/link groups and accepted commissioning. |
| Sharing, management and selected obligations | Architecture and security authorities. | Eligible compute/storage/control and recovery boundaries. |
| Exact supported implementation | Platform/network/service engineering. | Hardware, firmware, releases, features, licences and native operation support. |
| Actual addressing and interfaces | Network/edge/service owners. | IPAM, routes, policy, reply paths and single configuration ownership. |
| Service, capacity and data constraints | Service/data/operations owners. | Performance, failure model, retention, location, RTO/RPO and support. |
| Native execution artifacts and real evidence | Implementers, assurance and designated approvers. | Reviewed MOP, actual observation, scoped qualification, readiness and activation. |

Unknown values do not become vendor defaults. Assign a blocking gate and an owner. Engineering exploration and safeguarded qualification preparation can continue in parallel where authorized, but production construction and activation cannot depend on unaccepted boundaries or support assumptions.

Native configuration, installation and data-movement artifacts are separate build deliverables. This release does not invent a universal Terraform implementation or turn reference addresses into a deployable network. Physical work uses qualified personnel and accepted site/manufacturer procedures.

Continue with: PBS §9  •  OPS §8

# 7. Navigate the developed document family

The five new documents deepen existing outputs rather than adding another unrelated methodology.

Design basis and related records: RA §30

| Document | Primary purpose | Role outputs developed |
| --- | --- | --- |
| SDP: Service Design and Architecture Decisions | Service offer, sharing alternatives, worked boundary decision, dependency/capacity/exit reasoning. | AK-01–AK-08 |
| NBD: Network, Boundary and Shared-Service Detailed Engineering | Isolation-unit ownership, concrete routes, service return paths, family/MTU budgets and interface release. | EK-03, EK-05, EK-06, EK-09 |
| PBS: Platform Engineering and Build Specifications | Foundation and tenant build specifications per stack, supported-operation ownership and shared handoffs. | EK-04, EK-07–EK-09; IK-03–IK-05 |
| QCP: Qualification Campaign and Evidence Procedures | Fixture resources, twelve Q11 observation cards, evidence review and scoped qualification. | IK-06–IK-09 |
| OPS: Operations, Recovery and Transition Playbook | Dependency loss, controlled maintenance, recovery timing, migration, retirement and acceptance. | AK-06; IK-07, IK-09, IK-10 |

Continue with: SDP §1  •  NBD §1  •  PBS §1  •  QCP §1  •  OPS §1

Begin with the document matching the decision in front of you, then follow its parent and related-section links. Complete real project responses in the existing role templates or controlled records; copy only the necessary developed response blocks rather than duplicating the whole library for each decision.

The new development register uses DD identifiers for documentation treatment and remaining implementation work. Q11 cards reference inherited CT procedures and do not renumber them. Example calculations are stored separately for transparent arithmetic checks.

Extract the complete ZIP and retain the folder structure. Relative DOCX links identify the target document and section; external links require normal browser access.

# 8. Understand release scope and residual work

Document development, implementation qualification and formal authorization remain separate completion layers.

Design basis and related records: RA §28  •  QUAL §8

| Layer | Supplied in v1.1 | Still requires actual implementation |
| --- | --- | --- |
| Architecture | Developed decision methods and worked local alternatives linked to the frozen parent. | Adopted scope, actual authorities, approved sharing and selected controls. |
| Engineering | Detailed path reasoning, native build specifications, ownership and handoff records. | Site values, exact supported tuple, configuration artifacts and measured limits. |
| Implementation | Observation cards, evidence review, recovery/change procedures and acceptance records. | Authorized execution, actual outcomes, defects/retests, operational and security decisions. |
| Publishing | Current links, content/lineage checks and rendered review of new/modified documents. | Maintainers rerun these checks after their own edits; publishing checks do not prove deployed safety. |

The original architecture and role material is retained with its provenance. The delivery map is updated; it does not silently supersede architectural requirements. No prior live test result is imported as a pass. The inherited CT procedures, realization addenda and W14 assertions retain their original reference status.

Use 04_Shared/development for the new treatment map, campaign cards, source reviews and example calculations. Use 07_Quality/v1_1 for current validation; prior_v1_0 reports describe only the earlier release. The fresh source directory rebuilds the six new/modified Word documents without rewriting the frozen workbooks or architecture.

Completed output: a linked document-development release. Not claimed: approved site engineering, executable cross-vendor provisioning, live infrastructure qualification, real recovery performance or authorization.