DELIVERY KIT  /  AT

# High-Level Design and Architecture Review Template

Editable high-level design record. Copy once per adopted service/site scope.

Kit v1.0 • 16 September 2026 • Aligned to the frozen v1.4 reference architecture

Working kit, not an approved site design or deployed platform. Templates, reference examples and live evidence are separate records.

Enter responses in the tagged fields; attach the actual drawings and controlled register snapshots. Do not copy illustrative addresses or mark unknown evidence as complete. Repeat a page or schedule where multiple decisions require separate records.

## Section links

1. Mandate and service envelope

2. Requirements and applicability

3. Context and physical deployment views

4. Logical tenancy, security and traffic views

5. Management, data and service dependencies

6. Architecture decision record

7. Threat, sharing and responsibility review

8. Reliability, capacity and exit design

9. Vendor realization and provisioning strategy

10. Architecture review and engineering handoff

All additional process guidance is proposed kit practice. RA/WD references identify baseline-derived architecture; K references identify external mechanism checks. No site values or approval signatures are supplied.

# 1. Mandate and service envelope

Working record for AK-01. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §1  •  RA §2

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Service identity | Name, scope/version and intended consumers. | {{AT_SERVICE}} |
| Accountable owners | Actual service, data, architecture and security decision owners. | {{AT_OWNERS}} |
| Need and demand | Problem, current limitations, forecast demand and operating model. | {{AT_NEED}} |
| Information envelope | Separate confidentiality, integrity and availability impact; exclusions. | {{AT_CATEGORY}} |
| Service envelope | VM/data/network services, supported families, public/partner extensions and exclusions. | {{AT_ENVELOPE}} |
| Constraints | Location, support, budget/time, lifecycle and existing dependencies. | {{AT_CONSTRAINTS}} |

Reviewer: scope is bounded, owners are named, and unsupported or higher-sensitivity services are not silently included.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 2. Requirements and applicability

Working record for AK-02. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §28  •  QUAL §6

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Source baseline | Reference release and exact adopted standards/control-profile editions. | {{AT_BASELINE}} |
| Requirements register | Controlled workbook/revision and selected requirement IDs. | {{AT_REQS}} |
| Applicability rationale | Applicable, excluded or unresolved items with authority and reason. | {{AT_APPLICABILITY}} |
| Control responsibility | Provider, tenant/shared/inherited obligations; evidence owner. | {{AT_CONTROL}} |
| Acceptance outcomes | Required observable outcomes and stage of verification. | {{AT_ACCEPT}} |
| Unresolved obligations | Issue IDs, owner, blocking gate and required decision/evidence. | {{AT_REQ_GAPS}} |

Reviewer: no selected requirement is ownerless; family-level mappings are not represented as a completed control assessment.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 3. Context and physical deployment views

Working record for AK-03. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §3  •  RA §4

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| V01 context | Attach a view of consumers, providers, external authorities and offered service boundary. | {{AT_V01}} |
| V02 physical view | Attach sites, cells, host/storage/edge/control roles and main links. | {{AT_V02}} |
| Failure dependencies | Identify shared racks, power, links, managers, storage and trust services. | {{AT_FAILURES}} |
| Physical sharing | State physical dedication versus logical separation per component role. | {{AT_PHYSICAL}} |
| External dependencies | Owner, service interface and availability/approval boundary. | {{AT_EXTERNAL}} |
| Assumptions | Unconfirmed inventory/topology assumptions and who must resolve them. | {{AT_ASSUMPTIONS}} |

Reviewer: redundant symbols have explicit failure assumptions; a hosting cell is not automatically an independent failure domain.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 4. Logical tenancy, security and traffic views

Working record for AK-03. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §7  •  RA §8  •  WD §6

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| V03 logical view | Tenants, WSDs, logical domains and site/platform instances with authorities. | {{AT_V03}} |
| V04 path view | One approved flow and reply; one denied cross-tenant path; shared-service path. | {{AT_V04}} |
| Boundary relationships | Two adjacent authorities, ZIP functions, default policy and approval ownership. | {{AT_ZIPS}} |
| Bypass analysis | Native routing, shared segments, extra NICs, NAT, alternate families and failure paths. | {{AT_BYPASS}} |
| Exposure model | Public, enterprise/partner and egress mediation; none unless explicitly selected. | {{AT_EXPOSURE}} |
| Path schedule reference | Engineering flow/route records that will implement these views. | {{AT_PATH_REF}} |

Reviewer: every required trust transition has forwarding and enforcement explained; same zone class does not imply shared reachability.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 5. Management, data and service dependencies

Working record for AK-03/05. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §6  •  RA §12  •  RA §13  •  SVC §1

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| V05 administration | Privileged origin, management boundaries, actual authority and emergency path. | {{AT_V05}} |
| V06 compute/data | Host pools, virtual-disk and guest-data paths, copies, storage control and key scope. | {{AT_V06}} |
| V07 services | Consumption interface, initiating client, reply path and backend entitlement. | {{AT_V07}} |
| Bootstrap dependencies | Services needed before platform APIs exist and transfer to steady state. | {{AT_BOOTSTRAP}} |
| Trust/copy custody | Separate use, administration, recovery and disposal responsibilities. | {{AT_TRUST}} |
| Dependency register | Controlled record locating inherited services and shared failure impacts. | {{AT_DEPENDENCIES}} |

Reviewer: guest storage encryption does not invent a guest KMS route; backup orchestration and data movement are separate paths.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 6. Architecture decision record

Working record for AK-04. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §29  •  GM §4

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Decision identity | ID, scope, status and version of the decision. | {{AT_ADR_ID}} |
| Problem/constraints | Why this choice is needed and affected baseline requirements. | {{AT_ADR_CONTEXT}} |
| Alternatives | Viable mechanisms and rejection rationale, not a vendor popularity ranking. | {{AT_ADR_OPTIONS}} |
| Proposed selection | Chosen topology/control placement and conditions of use. | {{AT_ADR_CHOICE}} |
| Consequences | Risks, capacity/cost, management, recovery, support and portability. | {{AT_ADR_EFFECT}} |
| Decision authority | Actual decision, approver/date/reference, conditions and review triggers. | {{AT_ADR_APPROVAL}} |
| Downstream links | LLD records, work packages, tests, gaps and superseded decisions. | {{AT_ADR_LINKS}} |

Default decision state is PROPOSED. A completed template does not issue organizational adoption or authorization.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 7. Threat, sharing and responsibility review

Working record for AK-05. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §6  •  RA §7  •  QUAL §6

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Threat/failure assumptions | Compromised workload/admin/host/service, misconfiguration, outage and partition scope. | {{AT_THREATS}} |
| Co-residency matrix | Allowed sharing per host, cluster, storage, edge, management, backup and keys. | {{AT_SHARING}} |
| Mandatory enforcement | Control location, owner and behaviour during failure/change. | {{AT_ENFORCEMENT}} |
| Residual risk | Remaining risk, affected service and actual accepting authority/conditions. | {{AT_RESIDUAL}} |
| Inherited controls | Source service, evidence scope/time and inherited versus tenant obligation. | {{AT_INHERIT}} |
| Sensitive lifecycle | Support access, diagnostics, copies, retention and disposition authority. | {{AT_LIFECYCLE}} |

Reviewer: a label or logical segmentation claim is not proof of physical independence or protection against privileged compromise.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 8. Reliability, capacity and exit design

Working record for AK-06. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §14  •  RA §26  •  RA §27

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| V08 failure/recovery view | Covered failure set, survivors, quorum, fencing and recovery site dependencies. | {{AT_V08}} |
| Service measurement | Indicator, observation boundary/window and maintenance treatment. | {{AT_SLO}} |
| Recovery measurement | RTO start/end, RPO consistency point and useful-data acceptance. | {{AT_RECOVERY}} |
| Capacity strategy | Demand, shared resource bottlenecks, operational reserve and expansion triggers. | {{AT_CAPACITY}} |
| Location/control | Primary/copy/log/diagnostic/control/admin/key restrictions and authorities. | {{AT_LOCATION}} |
| Exit feasibility | Target options, conversion limits, key/identity dependencies and rehearsal evidence needed. | {{AT_EXIT}} |

Reviewer: impact classification is not an uptime promise; every offered recovery promise has a corresponding qualification and initial-readiness condition.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 9. Vendor realization and provisioning strategy

Working record for AK-07. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §15  •  RA §20  •  RA §24  •  WD §9

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| V09 native realization | Selected stack and alternative candidates with reasons and capability gaps. | {{AT_V09}} |
| V10 provisioning view | P0–P6 resources, dependencies, owners and accepted handoffs. | {{AT_V10}} |
| Tool boundaries | Terraform/native installer/configuration/protection responsibilities by operation. | {{AT_TOOLS}} |
| Bootstrap and adoption | New-site or brownfield sequence, one-writer handover and temporary dependencies. | {{AT_ADOPTION}} |
| Controlled activation | Restricted qualification versus production; required G2 and initial G4 evidence. | {{AT_GATES}} |
| V11 operational transition | Delivery waves, capacity, ownership, migration and retirement interfaces. | {{AT_V11}} |

Reviewer: the strategy provisions the whole infrastructure service, not only VMs, and does not require a bespoke controller.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.

# 10. Architecture review and engineering handoff

Working record for AK-08. Complete the responses and attach the referenced evidence or drawing; do not replace an unresolved item with an unsupported assumption.

Baseline and related records: RA §30  •  EK §1

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Review scope | HLD revision, drawings, requirement/decision register snapshots and reviewer roles. | {{AT_REVIEW}} |
| Review findings | Blocking items and accepted dispositions with owners and evidence. | {{AT_FINDINGS}} |
| Engineering inputs | Actual decisions delegated to LLD, records required and boundary constraints. | {{AT_HANDOFF}} |
| Adoption decision | Actual G0 decision/reference, authority, date and limited scope. | {{AT_G0}} |
| Conditions/review date | Conditions before further gates, expiry and material-change triggers. | {{AT_CONDITIONS}} |
| Receipt acknowledgement | Engineering owner and date acknowledging complete controlled inputs. | {{AT_RECEIPT}} |

No acceptance is prefilled. When any mandatory decision is unresolved, identify the blocked scope instead of signing a blanket approval.

Record status: Draft / In review / Accepted for stated scope / Returned for revision. Use the actual review record, not this prompt, as authority.