DELIVERY KIT  /  IT

# Method of Procedure, Test and Handover Templates

Copy a clean record for each controlled change or test.

Kit v1.0 • 16 September 2026 • Aligned to the frozen v1.4 reference architecture

Working kit, not an approved site design or deployed platform. Templates, reference examples and live evidence are separate records.

The teal fields are editable Word content controls. Use a project-controlled copy, give every execution a stable ID, and retain the final record alongside protected evidence. Add rows or continuation pages as needed; no response field contains a supplied approval.

## Section links

1. Change and method-of-procedure cover

2. Repeatable execution-step record

3. As-built, deviation and defect record

4. Test procedure and actual execution record

5. Recovery exercise and data acceptance

6. Operational handover and initial readiness

7. Gate decision and production activation

8. Migration, retirement and retained data

All additional process guidance is proposed kit practice. RA/WD references identify baseline-derived architecture; K references identify external mechanism checks. No site values or approval signatures are supplied.

# 1. Change and method-of-procedure cover

Capture the actual authority and build boundary before executing any change.

Baseline and related records: IK §1  •  ET §10

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Change identity | Change ID, purpose, site/service, environment and affected tenants. | {{IT_CHANGE}} |
| Controlled inputs | Approved HLD/LLD revisions, package/artifact identifiers and integrity references. | {{IT_INPUTS}} |
| Targets and ownership | Exact native resources, current writer/tool, management tuple and exclusions. | {{IT_TARGETS}} |
| People and window | Named lead, executors, reviewers, stop authority, escalation and permitted window. | {{IT_ROLES}} |
| Readiness and safety | Accepted prerequisites, tested recovery access and approved physical/fault-test safety scope. | {{IT_READY}} |
| Approval and conditions | Actual authority-issued change decision, scope, conditions, expiry and evidence reference. Leave unissued until decided. | {{IT_AUTH}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 2. Repeatable execution-step record

Repeat this page for every independently controlled action; do not bury destructive work inside a generic script step.

Baseline and related records: IK §2  •  IK §8

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Step and dependency | Step ID, work package, target, prerequisite receipts and single authoritative executor. | {{IT_STEP}} |
| Action and artifact | Exact approved command/configuration or installer procedure, version, parameter source and protected credential reference. | {{IT_ACTION}} |
| Expected result | Observable native state, permitted effects, completion signal and maximum wait/retry policy. | {{IT_EXPECTED}} |
| Stop and recovery | Conditions to stop, resource state to preserve, data impact, supported rollback or forward-repair action and authority. | {{IT_STOP}} |
| Observed execution | Operator, UTC start/end, native task ID, actual output reference and confirmed side effects. No secrets. | {{IT_OBSERVED}} |
| Disposition | Completed, failed, blocked or unknown; reviewer, next authorized step and evidence record. | {{IT_DISPOSITION}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 3. As-built, deviation and defect record

Record what exists, not merely what the deployment intended to create.

Baseline and related records: ET §10  •  IK §8

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| As-built identity | Resource ID/type, owner, tenant/WSD/domain/site, exact release and current authoritative tool. | {{IT_ASBUILT}} |
| Observed configuration | Actual interfaces/routes/policy, placement, data attachments, service memberships and configuration digest. | {{IT_CONFIG}} |
| Difference from design | Expected design record versus actual state; affected boundaries and dependent resources. | {{IT_DEVIATION}} |
| Defect record | Defect ID, observed facts, service/security impact, severity rationale, owner and remediation deadline. | {{IT_DEFECT}} |
| Decision and retest | Accepted variation or correction reference, residual risk authority and relevant re-verification. | {{IT_RETEST}} |
| Closure | Actual evidence and reviewer; retained issue or confirmed resolution with timestamps. | {{IT_CLOSE}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 4. Test procedure and actual execution record

Expected outcomes and observations are different fields. A not-run test is never a successful test.

Baseline and related records: IK §6  •  WD §13

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Test identity and scope | Execution ID, CT/addendum/W14 assertion, requirement, service class, tuple, family, topology and target. | {{IT_TEST}} |
| Preconditions and authorization | Healthy permitted control path, endpoint identities, authorized test window, disposable data and restoration safeguards. | {{IT_PRECONDITIONS}} |
| Procedure and expected outcome | Approved step sequence, observation points, permitted/denied behaviour and quantitative threshold with source. | {{IT_TEST_METHOD}} |
| Actual observations | UTC times, actual native state and endpoint results, logs/trace/configuration artifacts and integrity references. | {{IT_TEST_OBS}} |
| Result | Not run / passed / failed / blocked / not applicable. Not applicable needs a scoped reason and approval; never infer pass from timeout. | {{IT_RESULT}} |
| Review and impact | Reviewer, discrepancy/defect IDs, applicability decision, evidence freshness and dependent gate. | {{IT_TEST_REVIEW}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 5. Recovery exercise and data acceptance

Measure the recovery of the defined service, not just a restore job.

Baseline and related records: SVC §6  •  IK §9

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Recovery scope | Exercise ID, failure scenario, failed/surviving dependencies and approved test authority. | {{IT_REC_SCOPE}} |
| Objectives and consistency | Accepted RTO/RPO measurement boundaries, actual last consistent data point, start/end milestones and exclusions. | {{IT_REC_TARGET}} |
| Authority and fencing | Who may promote the writer; proof the old writer cannot conflict; key/catalogue/identity custody. | {{IT_FENCE}} |
| Restore execution | Actual backup/data set, isolated target, native steps, integrity/application checks and useful recovered-data evidence. | {{IT_RESTORE}} |
| Reconnection and failback | Authorized activation, DNS/exposure, reverse transfer or failback feasibility after new writes. | {{IT_FAILBACK}} |
| Outcome and improvements | Achieved times/consistency/security, owner acceptance, defects and runbook changes. | {{IT_REC_RESULT}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 6. Operational handover and initial readiness

Complete the applicable initial readiness before production G3. A later exercise cannot retroactively supply missing initial readiness.

Baseline and related records: IK §7  •  QUAL §7

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Service ownership | Named operations/service/data/security owners, escalation, on-call and supplier support route. | {{IT_OPS_OWNER}} |
| As-built and service limits | Accepted topology/configuration, supported versions, capacity/failure envelope, actual SLO/RTO/RPO and exceptions. | {{IT_SERVICE}} |
| Monitoring and incidents | Event/health coverage, alert recipients, loss handling, containment and explicit release authority. | {{IT_MONITORING}} |
| Trust and protection | Custody references, tested access, keys/catalogue, required restore evidence, holds and retention responsibilities. | {{IT_CUSTODY}} |
| Maintenance and continuity | Approved patch/change process, compatible recovery methods, scheduling constraints and runbook location. | {{IT_MAINT}} |
| Initial readiness decision | Actual G4 initial authority, scope, reviewed evidence, conditions, validity and signature reference. | {{IT_G4}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 7. Gate decision and production activation

This is a decision record, not a calculated approval. Check the exact service scope and freshness.

Baseline and related records: DEL §3  •  WD §9

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Decision requested | Gate ID, service/site/tuple/revision, requested action and accountable authority. | {{IT_GATE}} |
| Prerequisite decisions | G0/G1/G2 and applicable G4 initial references; restricted-test permission is not production permission. | {{IT_PREREQ}} |
| Evidence and blockers | Current test/restore/ownership records, unresolved findings, accepted exceptions and service restrictions. | {{IT_GATE_EVIDENCE}} |
| Operating authority | Separately attributable valid authorization scope/conditions; do not substitute a test report or workbook colour. | {{IT_OPERATE}} |
| Actual decision | Not issued / approved / rejected / conditional / suspended; issuer, timestamp, scope and review/expiry. | {{IT_GATE_DECISION}} |
| Activation and verification | Permitted exposure change, executor, post-activation observations and safe withdrawal result if needed. | {{IT_ACTIVATION}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.

# 8. Migration, retirement and retained data

Keep live-service retirement distinct from disposal of all retained data.

Baseline and related records: IK §9  •  WD §12

| Record / decision | What to enter | Working response |
| --- | --- | --- |
| Lifecycle scope | Change/migration/retirement ID, source/target owners, resources, data classification and dependencies. | {{IT_LIFE_SCOPE}} |
| Transfer and cutover | Supported image/data method, bounded paths, final consistency, writer ownership, acceptance and return feasibility. | {{IT_CUTOVER}} |
| Retention and copies | Copy/replica/snapshot/backups, holds, owners, locations, necessary keys and remaining authorized access. | {{IT_COPIES}} |
| Live cleanup | Withdraw exposures/routes/policies/names/grants, resolve shared resources, quarantine addresses and verify residuals. | {{IT_LIVE_CLEAN}} |
| Sanitization and reuse | Approved method, media/key scope, actual verification and receipt; record retained exceptions truthfully. | {{IT_SANITIZE}} |
| Final acceptance | Data/operations/security disposition, continuing obligations, retained evidence and final service closure. | {{IT_LIFE_ACCEPT}} |

Blank fields and unissued decisions are blockers for the affected action. Record actual evidence and authority; examples elsewhere in the library do not populate these fields.