DELIVERY KIT  /  DEL

# Delivery Map and Acceptance Gates

Architecture decides. Engineering specifies. Implementation proves and hands over.

Kit v1.0 • 16 September 2026 • Aligned to the frozen v1.4 reference architecture

Working kit, not an approved site design or deployed platform. Templates, reference examples and live evidence are separate records.

Start here, then use the role kit and its editable template. The architecture stays infrastructure-led; automation is an implementation choice inside the approved ownership and lifecycle boundaries.

## Section links

1. Three kits, one controlled delivery

2. Deliverable ownership and handoffs

3. Acceptance gates and restricted qualification

4. Working records, examples and evidence

5. Review sequence and change control

6. Inputs still required for an actual deployment

All additional process guidance is proposed kit practice. RA/WD references identify baseline-derived architecture; K references identify external mechanism checks. No site values or approval signatures are supplied.

# 1. Three kits, one controlled delivery

These kits extend the v1.4 library without changing its eight baseline documents. The kit version is independent of the reference-architecture version. A proposed delivery record does not amend an adopted architectural requirement.

Baseline and related records: RA §1  •  RA §30  •  WD §9

| Kit | Primary question | Exit artifact |
| --- | --- | --- |
| Architecture | What is required, why, where are the boundaries, and what may be shared? | Reviewed high-level design (HLD), decisions, service envelope, selected controls and engineering handoff. |
| Engineering | Exactly how will this site and selected stack realize the approved design? | Reviewed low-level design (LLD), resource/path schedules, calculations, support tuple and build/test package. |
| Implementation | How will the approved configuration be established, verified, activated and operated? | Executed method of procedure (MOP), observed test/evidence records, as-built configuration and accepted handover. |

## How the work connects

Carry a stable requirement or decision ID into the engineering schedule, then into a work-package step, a verification assertion and the resulting evidence. Retain actual resource IDs only in the controlled engineering and as-built records. A diagram must use the same component and interface identities as the schedules.

A normal first delivery selects one hosting stack, plus all required physical, security and shared-service integrations. Repeat the same service outcomes on the other stacks for separate portability qualification. A simultaneous split-stack deployment is a different, explicitly designed service.

Included scope: architecture, detailed engineering, commissioning, tenant delivery, qualification, recovery, operations and retirement. Excluded: fabricated site approvals, guessed native configuration, live deployment, and a mandatory custom controller.

# 2. Deliverable ownership and handoffs

The kit deliverable IDs identify working outputs; they do not renumber the 194 baseline requirements. Use the shared deliverable catalogue as the handoff checklist.

Baseline and related records: AK §1  •  EK §1  •  IK §1

## Architecture

AK-01 Mandate, stakeholders and service envelope; AK-02 Requirement applicability and acceptance allocation; AK-03 High-level physical, logical and security views; AK-04 Architecture decisions and allowed variations; AK-05 Threat, co-residency and control responsibility; AK-06 Availability, recovery, capacity and location strategy; AK-07 Vendor realization and provisioning strategy; AK-08 Architecture review and engineering handoff.

## Engineering

EK-01 Site LLD and controlled design release; EK-02 Physical inventory, bill of materials and port/cable schedule; EK-03 Network, addressing, routes and ZIP paths; EK-04 Compute, storage and placement schedules; EK-05 Management, shared-service and trust interfaces; EK-06 Capacity, performance, MTU and failure calculations; EK-07 Exact stack and operation-level automation coverage; EK-08 Build, rollback and qualification design; EK-09 Engineering release and implementation handoff.

## Implementation

IK-01 Change scope, release freeze and execution authority; IK-02 Staging and installation readiness; IK-03 P0–P1 bootstrap and foundation receipts; IK-04 P2 native platform build receipts; IK-05 P3 shared-service and boundary receipts; IK-06 Restricted qualification fixture and test campaign; IK-07 G4 initial operational and recovery readiness; IK-08 P4–P5 tenant build and production activation; IK-09 As-built, defect and evidence records; IK-10 P6 maintenance, migration and retirement.

| Handoff | Sender must supply | Receiver must verify |
| --- | --- | --- |
| Architecture → engineering | Adopted scope, decisions, sharing matrix, requirements and service constraints. | No conflicting boundaries or unresolved decision that affects the proposed build. |
| Engineering → implementation | Controlled revision, site schedules, exact tuple, reviewed MOP and evidence plan. | No guessed addresses, default credentials, competing writers or unsupported required operation. |
| Implementation → operations | Actual topology, configuration, observed tests, support, recovery and retained obligations. | The delivered scope can be supported and recovered; required readiness existed before production activation. |

# 3. Acceptance gates and restricted qualification

Gate numbers are identifiers, not an automatic chronological ladder. v1.4 requires applicable initial G4 readiness before G3 production activation. Qualification can use a separately authorized non-production fixture before G2 is complete.

Baseline and related records: WD §9  •  QUAL §5

| Decision | Required preceding condition | Prohibited shortcut |
| --- | --- | --- |
| G0 — Design adoption | None | No build authorization is implied by document acceptance. |
| G1 — Foundation acceptance | G0 for affected scope | A reachable API is not a commissioned platform. |
| Restricted fixture — Non-production test permission | G1; installed safeguarded candidate resources | May generate qualification evidence; cannot authorize production use. |
| G2 — Platform and shared-service qualification | G0/G1; authorized fixture; applicable observed tests | Installed resources and provider availability are not qualification. |
| G4 initial — Operational/recovery readiness | Relevant qualified platform/service | Must precede the production service promise; not deferred until after G3. |
| G3 — Production activation | G0, G1, G2, applicable G4 initial; valid authority | Neither a workbook nor a Terraform exit code grants authority. |
| G4 continuing — Continuing operations and reacceptance | Activated service; approved cadence and change triggers | Historical approval is not evidence for changed topology. |

A gate record names the actual service/site/version scope, decision authority, evidence and conditions. Failed or missing evidence cannot be converted into acceptance merely by changing a spreadsheet status. Applicability decisions also require an accountable rationale.

# 4. Working records, examples and evidence

Use one controlled site record set; do not maintain independent conflicting versions in every team. The three workbooks are working registers. Shared CSVs are reference snapshots unless explicitly designated as the project record.

Baseline and related records: RA §28  •  WD §13

| Material | Treatment | Where to work |
| --- | --- | --- |
| Frozen reference documents | Read and cite; retain original bytes and record variations separately. | 05_Reference_v1_4/ |
| Kit guides | Instructions, quality criteria and boundary conditions. | Each role directory |
| Word templates | Copy for a named project; complete the tagged response controls and attach actual diagrams. | HLD, LLD and MOP/test/handover templates |
| Workbooks | Enter actual owners, approved values and evidence. Example-labelled sheets are not site allocations. | Architecture_Registers, Engineering_Schedules, Implementation_Tracker |
| Runbooks | Adapt to the reviewed LLD, product tuple and approved change window before execution. | 03_Implementation/runbooks/ |
| Local tools | Package/link checking and a limited offline Terraform plan review; no infrastructure access. | 06_Tools/ |
| Evidence | Store approved artifacts in the controlled repository; record IDs, hashes, scope and collection times. | Implementation evidence register; not unprotected logs in email. |

## Status discipline

Separate design completion, engineering review, installation, technical qualification, operational readiness and authorization. “Not run”, “unknown” and “not applicable” are distinct. A plan, receipt or signature-reference string is not proof that the underlying control or authority exists.

# 5. Review sequence and change control

Use focused reviews at the point where a decision becomes expensive to reverse. Do not use document length or a green dashboard as the quality measure.

Baseline and related records: RA §25  •  RA §29  •  QUAL §7

| Review | Questions to settle | Attendees / resulting record |
| --- | --- | --- |
| Architecture workshop | Scope, boundaries, sharing, service classes, alternative realizations and exit constraints. | Architecture, security, platform, network, storage and service owners; AK-01–08. |
| Engineering walkthrough | Trace one allowed and one denied path; lose one component; restore one dataset; adopt one existing resource. | Detailed-design owners and operators; EK-01–09 with discrepancies assigned. |
| Change rehearsal | Validate artifact identity, least privilege, one-writer ownership, safe stop, late tasks and recovery. | Implementers, change authority and assurance; reviewed MOP. |
| Qualification review | Assess actual assertion coverage, limits, negative controls and scoped evidence. | Independent reviewer where required; G2 disposition, not production permission. |
| Readiness / activation | Confirm support and required restore proof, operating authority and current tenant checks. | Service, operations, data/security authorities; initial G4 then G3. |
| Post-change / ongoing | Capture as-built differences, residual defects, measurement trends, expiry and renewed tests. | Operations and lifecycle owners; continuing G4 and change impact. |

If a requirement or topology changes, identify affected decisions, engineering schedules, modules/configurations, test cases, service promises and deployed environments. Record whether the change is a variation, a new service class or a revision to the adopted architecture. Retain the former baseline and actual historical decision.

# 6. Inputs still required for an actual deployment

The kits are complete as reusable working material. An actual build still needs the following inputs from the responsible people and systems; no value is inferred from an example.

Baseline and related records: GM §4  •  WD §14

| Input | Owner to supply it | Blocks |
| --- | --- | --- |
| Named site, cells, equipment and actual physical failure groups | Site, facility and platform owners | G1 detailed physical commissioning |
| Approved zone/co-residency and management separation | Architecture and security authority | Affected host, storage and privileged paths |
| Exact hardware, firmware, software, API, provider and entitlement combination | Platform/network/service engineering | G2 support and capability qualification |
| Actual IP/DNS, routing, ZIP and service handoffs | Network/security/service owners | Dependent path construction and activation |
| Service targets, capacity, retention, keys and location constraints | Service/data/security owners | Advertising the offered service |
| Native automation and installation/configuration artifacts | Assigned technical owners | Execution of supported P0–P6 operations |
| Real observations, evidence and operating authority | Assurance, operations and designated approvers | G2, initial G4 and production G3 |

Scope special devices, bare metal, container hosting, public access, L2 stretch or cross-stack composite services separately. The base VM-oriented kit provides the interface and acceptance pattern, not unqualified implementations of these extensions.

Start by assigning the architecture owner, completing AT §1 and marking requirement applicability. Engineering can investigate options in parallel, but must not treat an unresolved architecture choice as an approved build parameter.